FoxAI DATA PLATFORM

Feature Approach Analysis & Decision Report

Prepared for Supervisor Review & Confirmation

INTERNAL DRAFT — CONFIDENTIAL

Purpose of This Document This document presents a structured analysis of three major feature directions discussed with the supervisor: Licensing, Packaging/Distribution, and Real-time Processing. For each feature, multiple implementation approaches are laid out with their strengths, weaknesses, risks, and effort estimates — so that an informed decision can be made before development begins. Items marked with ❓ NEEDS CONFIRMATION require supervisor input before work can start.

# Feature 1: Software Licensing

The goal is to control who can use FoxAI, for how long, and at what scale — then charge accordingly. The license system must be built into the core so customers cannot bypass it.

Confirmed Requirements • License duration: 1 year per subscription cycle • Tier model: Node-based (Basic = 3 DataNodes, Pro = 7 DataNodes, Enterprise = TBD) • What is protected: our configuration logic, pipeline scripts, architecture — NOT the open-source tools themselves (Spark, Kafka, etc.) • Enforcement: must be inside the core, not bypassable by plugin layer

## Approach A — Online License Validation (Cloud-based Key Server)

When the system starts, it sends the license key to FoxAI's central server over the internet. The server responds: valid/invalid, expiry date, allowed nodes. The system only starts if the key checks out.

Strengths • Full control: can revoke a license instantly without touching the customer's system • Easy to update tier limits (change max nodes) without re-deploying software to customer • Automatic expiry: no manual intervention needed when license runs out • Detailed usage analytics: we know exactly when and how the system is being used

Weaknesses & Risks • Requires internet access at all times (or at minimum on startup) — a hard blocker for military/air-gapped environments • If our license server goes down, ALL customer systems fail to start — single point of failure • Customers in high-security environments will reject this model outright • Adds operational overhead: we must maintain a reliable 24/7 license server

Incoming Challenges • Need to build and host the license validation server (cost + maintenance) • Must handle edge cases: what if customer loses internet for 1 day? Grace period logic needed • For military/police clients: this approach is almost certainly a disqualifier

## Approach B — Offline Signed License File

When a customer purchases, we generate a signed license file (like a certificate) tied to their specific machine hardware fingerprint (CPU ID, MAC address, etc.). The system validates this file locally on startup — no internet required.

Strengths • Works fully offline — compatible with military, police, and air-gapped environments • No dependency on our server availability • More trusted by enterprise/government clients — they hate phoning home • Harder to accidentally break customer systems (no network dependency)

Weaknesses & Risks • Harder to revoke: if a customer stops paying, their existing license file still works until it expires • Hardware fingerprinting can be unreliable: if customer replaces a network card, their license may break • If the signing algorithm is reverse-engineered, licenses could be forged • Cannot update tier limits remotely — requires issuing a new license file

Incoming Challenges • Need to build a license generation tool (internal only) to create and sign license files • Must choose a robust signing approach (RSA/ECC cryptography) — cannot use simple string checks • Need a defined process for license renewal: how does customer get the new file? Email? Portal? • Hardware fingerprint strategy needs careful design — too strict means license breaks on minor hardware changes

## Approach C — Hybrid (Offline + Periodic Online Check)

The license file works offline for day-to-day operation. But periodically (e.g., once per week), the system attempts an online check-in. If it cannot reach the server for more than X days, it enters a grace period, then eventually restricts functionality.

Strengths • Best of both worlds: works offline daily, but we retain some control • Grace period means temporary internet outages don't break customer operations • Can still push license updates and revocations within the check-in window • Acceptable for most enterprise environments (not fully air-gapped)

Weaknesses & Risks • Still not suitable for fully air-gapped military/police environments • More complex to implement than either pure approach • Grace period logic must be carefully designed — too short frustrates customers, too long reduces our control

Incoming Challenges • Most complex of the three approaches to build and test correctly • Need clear policy definition: grace period duration, what gets restricted vs what stays working

## Comparison Summary — Licensing Approaches

| Criteria | A: Online Only | B: Offline Signed File | C: Hybrid |
| --- | --- | --- | --- |
| Works without internet | ❌ No | ✅ Yes | ✅ Mostly |
| Suitable for military/police | ❌ No | ✅ Yes | ⚠️ Depends |
| Can revoke instantly | ✅ Yes | ❌ No | ⚠️ Within check-in window |
| Implementation complexity | ⚠️ Medium | ⚠️ Medium | ❌ High |
| Reliability risk | ❌ High (server down = all fail) | ✅ Low | ⚠️ Medium |
| Tamper resistance | ✅ High | ⚠️ Medium | ✅ High |

❓ NEEDS CONFIRMATION — Licensing 1. Will military/police clients require fully offline operation? → If YES, Approach B is mandatory 2. Do we plan to build a customer portal for license management and renewal? 3. What is the grace period tolerance if a customer temporarily loses connectivity? 4. Should tier limits (node count) be enforced strictly (hard block) or with a warning first?

# Feature 2: Packaging & Distribution

The goal is to distribute FoxAI to customers in a way that: (1) makes it easy to install, (2) protects our core logic from being read or modified, and (3) still allows customers to extend functionality via plugins.

Confirmed Requirements • Core must be protected — customers cannot read or modify our source code • Plugin system required — customers can write their own extensions that plug into the core • 'Binary' approach confirmed by supervisor as direction • '.exe installer' also mentioned — both binary + installer can work together • Docker: still under consideration, needs supervisor confirmation

## Part A: Code Protection Approaches

This addresses HOW we protect the core code from being read or modified by customers.

### Approach A1 — Python Compilation to Binary (Cython / Nuitka)

Our Python pipeline scripts (silver.py, gold.py, histogram logic, etc.) are compiled into native machine-code binary files (.so on Linux, .pyd on Windows). The customer receives these binary files — they can run them but cannot read the source code inside.

Strengths • Source code is not visible to the customer — logic is protected • Performance improvement: compiled code runs faster than interpreted Python in some cases • Familiar deployment: still looks like a normal Python package to the runtime, easy to integrate • Cython is mature and widely used in production (used by NumPy, scikit-learn, etc.)

Weaknesses & Risks • NOT unbreakable: a skilled reverse engineer can still decompile binary files, just much harder • Platform-specific: .so files built on Linux won't work on Windows, and vice versa. Need separate builds per OS • Nuitka compilation can be slow and sometimes tricky to set up for complex projects • Debugging becomes harder — stack traces from compiled code are less readable

Incoming Challenges • Need to set up a build pipeline (CI/CD) that compiles and tests binaries for each target OS • Must decide which files to compile (all? only critical logic?) — compiling everything adds overhead • Cython requires C compiler on the build machine — adds dev environment complexity

### Approach A2 — Windows .exe Installer (PyInstaller / Inno Setup)

The entire FoxAI system (Python runtime + compiled code + config + Spark/Kafka launchers) is bundled into a Windows installer. Customer runs setup.exe, clicks through the wizard, and the system installs and starts automatically.

Strengths • Excellent customer experience: familiar Windows installation flow • Bundles everything — no need for customer to install Python, Java, or any dependencies separately • Source code is embedded inside the bundle, not directly readable • Single deliverable file makes distribution and versioning simple

Weaknesses & Risks • Windows only: FoxAI currently runs on Linux servers. A .exe installer is a fundamental architecture conflict unless we target Windows Server specifically • PyInstaller bundles are large (can be 500MB+ with all dependencies) — slow to distribute • A .exe is not appropriate for a server cluster: you cannot .exe-install a 6-node Spark cluster in any practical way • PyInstaller obfuscation is weak — tools like unpy2exe can partially recover source code

Incoming Challenges • IMPORTANT: The current FoxAI system runs on Linux (Ubuntu). To produce a .exe, we would need to either: (a) port the system to Windows Server, or (b) produce a Windows launcher that remotely manages Linux nodes — both are significant effort • Spark and Kafka on Windows have known compatibility issues — this path requires substantial testing • Realistically, .exe is best suited as a 'management console' or 'installer wizard' on a Windows admin machine, not as the actual server software

### Approach A3 — Docker Containerization (Pending Supervisor Confirmation)

The entire FoxAI stack is packaged into Docker containers. Customers receive container images — they can run them but cannot see or modify what is inside. Deployment becomes: docker-compose up and the whole cluster starts.

Strengths • Strongest protection: container images are opaque, source code is completely hidden • Cross-platform: same container runs on Linux, Windows Server (with Docker Desktop), and cloud • Reproducible: the exact same environment runs on every customer machine — no 'works on my machine' issues • Industry standard for server software distribution: well-understood by enterprise IT teams • Easiest to update: push new image version, customer pulls and restarts — done

Weaknesses & Risks • Requires Docker to be installed on customer servers — some enterprises restrict Docker usage • Kubernetes orchestration adds complexity if customer wants high availability • Container images can be large (multi-GB for the full stack) • Less familiar to customers who are not tech-savvy

Incoming Challenges • Need to design and build Dockerfiles for each component (Spark, Kafka, Airflow, MinIO, pipeline code) • Networking between containers in a multi-node cluster requires careful configuration • Need a private container registry to host and distribute images to customers securely

## Part B: Plugin Architecture

Regardless of which code protection approach is chosen, the plugin system works the same way. This is how customers add custom functionality without touching the core.

How the Plugin System Works The core defines a set of 'interfaces' — base classes with defined method signatures that plugins must follow. Think of it like an electrical socket: the socket shape is fixed (core), but you can plug in any appliance that fits (plugin). Customer drops their plugin file into a designated /plugins folder. On startup, core scans this folder, validates each plugin against the interface contract, and loads valid ones. Invalid plugins are rejected with an error — they cannot break the core.

### Proposed Plugin Interface Design

| Plugin Type | What Customer Can Do | What Core Controls |
| --- | --- | --- |
| CustomTransformer | Write custom Silver-layer cleaning logic for their domain data | When it runs, input/output schema, error handling |
| CustomConnector | Add a new data source (e.g., their internal ERP system) | Authentication flow, rate limits, retry logic |
| CustomAggregator | Write domain-specific Gold-layer business logic | Output schema, write permissions, scheduling |
| CustomValidator | Add domain-specific data quality rules | Validation framework, how failures are reported |

Strengths of Plugin Architecture • Core remains unchanged and protected — customer code never touches core internals • Greatly increases FoxAI's value: customers can adapt to their own domain without needing our team • Clear boundary between our IP and customer customization • Easier to support: bugs in plugins are customer's responsibility, not ours

Weaknesses & Risks • Interface design is critical and hard to change later — if we define a bad interface, we are stuck with it • Poorly written plugins can still consume excessive resources and slow down the core • We must write clear SDK documentation so customers know how to build plugins correctly • Need a plugin validation/sandboxing mechanism to prevent malicious plugins

Incoming Challenges • Interface design must be done BEFORE writing any plugin-related code — this is an upfront design investment • Need to produce an SDK package and developer documentation for customers • Consider resource quotas per plugin to prevent one bad plugin from starving the core

## Recommended Packaging Strategy

Based on the analysis above, the most practical approach for FoxAI given current architecture (Linux-based cluster) is:

Recommended: Binary (Cython) + Linux Installer + Plugin SDK Step 1 — Compile critical core Python code to binary using Cython/Nuitka (code protection) Step 2 — Build a Linux shell-script installer (similar to how Confluent Kafka distributes) that auto-installs all components Step 3 — For Windows admin users: build a lightweight Windows management console (.exe) that connects to the Linux cluster remotely — this satisfies the .exe requirement without the Linux/Windows conflict Step 4 — Define and publish the Plugin SDK with clear interface contracts Step 5 — Docker path: revisit after supervisor confirmation as an alternative or additional distribution channel

❓ NEEDS CONFIRMATION — Packaging 1. Is the .exe intended to run on the server itself, OR as a management/admin tool on a Windows PC that controls a Linux cluster? 2. Docker: approved or not? This significantly changes the packaging strategy 3. What is the target OS for the server nodes? Currently Linux — changing to Windows Server is a major undertaking 4. Which plugin types should be supported in v1? (Recommend starting with CustomTransformer only, expand later) 5. Should plugins require code review/approval by FoxAI team before deployment, or is it fully self-service?

# Feature 3: Real-time Processing (Drone / UAV Use Case)

This feature addresses the use case where a drone or UAV streams live video and sensor data to the FoxAI platform, which processes it in real-time and displays results back to a user interface. This has been confirmed as a LATER PRIORITY — not for the first release.

Important Context — This Is a Different Problem The current FoxAI pipeline (taxi data, histogram, etc.) is designed for batch processing where a delay of minutes to hours is acceptable. Real-time drone processing requires latency under 1 second — ideally under 200 milliseconds. This is a fundamentally different engineering challenge that touches every layer of the system: networking, processing engine, AI model selection, and UI delivery. This section documents the approach so architecture decisions made now do not block this feature later.

## The Full Data Flow — Drone to UI

End-to-End Pipeline (Confirmed Direction) 1. DRONE → Captures video frames + sensor data (GPS, altitude, speed, thermal...) 2. TRANSMISSION → Compressed video stream sent over network (4G/5G/mesh radio) to FoxAI 3. KAFKA → Receives the stream; acts as buffer and decoupler (already exists in FoxAI) 4. SPARK STREAMING → Processes each frame in real-time: decode, run AI model, extract results 5. YOLO MODEL → Object detection on each video frame (people, vehicles, targets) 6. RESULTS DB → Detections written to a fast store (Redis or time-series DB) for UI to read 7. WEBSOCKET → Pushes live results to browser/app UI with sub-second delay 8. UI → Displays live video overlay with bounding boxes, alerts, map positions

## Approach Analysis — Processing Engine

### Approach RT-A — Spark Structured Streaming (Extend Current System)

Use Spark Structured Streaming (already part of FoxAI) to process the incoming Kafka video stream. Each micro-batch of frames is processed by a YOLO model deployed within Spark.

Strengths • Reuses existing infrastructure — Kafka and Spark are already deployed • Unified codebase: same platform handles both batch history and real-time streaming • Spark handles scaling automatically — more drones = add more Spark workers • Familiar to the team — no new technology to learn

Weaknesses & Risks • Spark has overhead — micro-batch latency is typically 100ms to several seconds. For drone real-time, this may be too slow • Spark is not optimized for GPU workloads (YOLO runs best on GPU) — integration is complex • High memory consumption per task — running YOLO inside Spark workers is resource-intensive • Not designed for video frame processing specifically — workarounds needed

### Approach RT-B — Dedicated Streaming Layer (Flink or Custom Python Service)

Add a dedicated real-time processing service alongside Spark. Apache Flink or a custom Python service (using OpenCV + YOLO directly) handles the video stream. Spark continues handling batch workloads. The two layers coexist.

Strengths • Purpose-built for real-time: Apache Flink achieves true millisecond-level latency • GPU-native: custom Python service can run YOLO directly on GPU without Spark overhead • Does not risk destabilizing existing batch pipelines — completely separate layer • More flexible: can process raw video bytes directly without Spark's abstraction layer

Weaknesses & Risks • New technology: Apache Flink requires learning and operational expertise the team does not currently have • More infrastructure: another system to deploy, monitor, and maintain • Integration between Flink and the rest of FoxAI needs design work • Higher upfront engineering cost

## Approach Analysis — YOLO Integration

What YOLO Does in This Context YOLO (You Only Look Once) is a real-time object detection AI model. Given a video frame, it identifies and draws bounding boxes around objects (person, car, truck, weapon, drone...) within milliseconds. In the drone use case: every frame captured by the drone camera passes through YOLO. The model outputs: detected objects, their confidence scores, and their coordinates in the frame. These coordinates can be mapped to GPS positions and displayed on a map in the UI.

### YOLO Deployment Options

| Option | Description | Latency | GPU Required | Complexity |
| --- | --- | --- | --- | --- |
| YOLOv8 on GPU server | Run YOLO on a dedicated GPU node in the cluster | < 50ms/frame | ✅ Yes — mandatory | ⚠️ Medium |
| YOLOv8 on CPU only | Run YOLO on CPU if no GPU available | 200-500ms/frame | ❌ No | ✅ Low |
| YOLO on Edge (on drone) | Run lightweight YOLO directly on drone hardware | < 30ms/frame | ⚠️ Depends on drone | ❌ High |
| YOLO via API service | Wrap YOLO in a REST/gRPC microservice | 50-150ms/frame | ✅ Recommended | ⚠️ Medium |

Hardware Reality Check Running YOLO in real-time requires a GPU (NVIDIA recommended). The current FoxAI cluster does not appear to have dedicated GPU nodes. If this feature is confirmed, a GPU-capable machine must be added to the cluster (or a GPU cloud instance used as a temporary measure). This is a hardware procurement decision, not just a software one.

## UI Delivery — Showing Results to the Operator

Once YOLO produces detection results, they need to reach the operator's screen in real-time. Two approaches:

| Approach | How It Works | Latency | Best For |
| --- | --- | --- | --- |
| WebSocket Push | Server pushes updates to browser the moment results are ready. No polling. | < 100ms | Live dashboards, real-time overlays |
| HTTP Polling | Browser asks server every N seconds 'any new results?'. Simple but delayed. | N seconds | Non-critical monitoring, simple dashboards |
| WebRTC | Peer-to-peer video streaming with data channel for overlays. Lowest possible latency. | < 50ms | Live video feed with overlay (highest requirement) |

Recommendation for Drone Use Case WebSocket is the most practical choice for v1: widely supported, well-understood, and achieves sufficient latency for drone monitoring. WebRTC should be considered if the requirement includes streaming the actual video feed (not just detection overlays) to the UI — WebRTC is the technology behind Google Meet / Zoom video calls.

## Security Considerations for Military / Police

If this system is sold to military or police, standard enterprise security is not sufficient. The following must be addressed:

Security Requirements (Non-negotiable for Military/Police) • End-to-end encryption: all data between drone and server must be encrypted (TLS 1.3 minimum, or proprietary encryption for classified applications) • Air-gapped deployment: the entire system must operate with zero internet connectivity — no cloud calls, no license check-home, no telemetry • Authentication: multi-factor authentication for all operators accessing the UI • Audit logging: every action (who viewed what, when, what detections were made) must be immutably logged • Data classification: video footage from drones may be classified — storage must comply with government security standards • Penetration testing: before any military deployment, the system must undergo formal security audit

❓ NEEDS CONFIRMATION — Real-time Processing 1. Is GPU hardware available or budgeted for the cluster? YOLO real-time is not feasible on CPU alone for video 2. Does the UI need to show the actual live video feed, or only the detection results/alerts overlaid on a map? 3. What is the target latency requirement? (e.g., 'operator sees alert within 2 seconds of drone detecting object') 4. Will military/police clients require air-gapped deployment? (This conflicts with online licensing — must be resolved together) 5. Are there specific YOLO model requirements (custom-trained for specific targets, classification labels, etc.)?

# Summary — All Open Questions for Supervisor

The following decisions are required before development can begin on each feature. Each decision significantly impacts architecture, timeline, and cost.

| # | Question | Feature | Impact if Delayed |
| --- | --- | --- | --- |
| 1 | Will military/police clients require fully offline operation? | Licensing | Determines entire licensing architecture (Approach A vs B vs C) |
| 2 | Build a customer portal for license management and renewal? | Licensing | Significant backend development if yes |
| 3 | Is the .exe intended for the server itself, or as a Windows admin console only? | Packaging | If server: requires Linux→Windows port (months of work) |
| 4 | Docker: approved as a distribution channel? | Packaging | Changes entire packaging strategy if yes |
| 5 | Which plugin types to support in v1? (Recommend: Transformer only) | Packaging | Interface design must be finalized before any core development |
| 6 | GPU hardware available/budgeted for real-time YOLO? | Real-time | Without GPU, real-time video processing is not feasible |
| 7 | Does UI need live video feed, or only detection overlays on a map? | Real-time | Video streaming (WebRTC) vs data streaming (WebSocket) — very different complexity |
| 8 | What is the acceptable latency for drone detection alerts? | Real-time | Determines which processing engine to use (Spark vs Flink vs custom) |

— End of Report —

FoxAI Data Platform  ·  Internal Draft  ·  Confidential  ·  2026